Phase 0 – Inputs

- Define migration scope, access, tokens, and requirements.

- Generate key pair

- Generate SSH Key Pair
Use this command (with quotes around the email for safety):

Shell

ssh-keygen -t rsa -b 4096 -C "your_email@example.com"

Show more lines

  - -t rsa → RSA key type

  - -b 4096 → 4096-bit key for strong security

  - -C "your_email@example.com" → Adds a comment (usually your email)

Do NOT remove the quotes around the email; the second version without quotes can fail if the email contains special characters.

- Locate Generated Keys

  - Private key: ~/.ssh/id_rsa

  - Public key: ~/.ssh/id_rsa.pub

- Add Public Key to Authorized Hosts
Append the .pub key to the authorized_keys file on the target host:

Shell

cat ~/.ssh/id_rsa.pub >> ~/.ssh/authorized_keys

Show more lines

(Ensure correct permissions: chmod 600 ~/.ssh/authorized_keys)

- Add Public Key to Bitbucket Server

  - Go to Bitbucket Server → Personal Settings → SSH Keys

  - Paste the contents of id_rsa.pub

- Store Private Key in GitHub Actions Secret

  - Copy the contents of id_rsa (private key)

  - Add it to GitHub Actions Secrets as SSH_PRIVATE_KEY

- Save Secretes like (GH_PAT, SSH_USER, SSH_PRIVATE_KEY, BBS_TOKEN, BBS_USERNAME & BBS_PASSWORD)

Phase 1 – Repo Inventory

- Collect repo metadata from BBS.

- Pipeline will Export to CSV and store as a pipeline artifact.

- Below is the GitHub Actions Workflow that will generate the repos.csv artifact which can be downloaded. Sample file given below.

Note - BBS Inventory report works only with Admin password, even with full access PAT Token it fails to generate. Check observations below

Phase 2 – Pre-Validation

- Run checks for any blockers for migration. (Open PRs, Running Build pipelines, Release pipelines etc.)

- This will produce a per-repo report and gate migration based on blockers/warnings.

Phase 3 – Migration

- If pre validation goes well, trigger Migration workflow.

- Capture verbose logs and artifacts for each repo.

- Summary will show Successfully, failed etc repos, check the verbose logs in the artifact to identify the failure reason.

Phase 4 – Post-Validation

- Checks the SHA, Commit counts and branches

Phase 5: Mannequins reclaim.

- Update the mannequins.csv and commit back to the repo.

- Then run the reclaim pipeline.

Observations/Note:

- Pipelines are not interconnected; it has the code for it but currently disable.

- BBS Inventory report works only with Admin password, even with full access PAT Token it fails to generate.

- Validation: BBS_PAT (recommended) — Bitbucket HTTP access token for REST API (Bearer). Create under Profile → HTTP access tokens with read permissions to enumerate PRs/branches/commits

- Repo link https://github.com/yashtnaik/bbs2gh-actions.git